# P2: Project Definition and Requirements

Note: This is an important practical of Part A. Everything later is built from the requirements your teams write today. A weak backlog now means weak diagrams, weak code and weak tests later.

Part 1: Concept Review

- Project definition: problem, objective, scope

Requirements work starts before any requirement is written. Sommerville (p. 104) describes a feasibility study: a short, focused study early in the process that answers three questions:

- Does the system contribute to the organization’s objectives?

- Can it be built within schedule and budget using current technology?

- Can it be integrated with the other systems in use?

If the answer to any of these is no, you should probably not go ahead. For a student project, adapt the questions: Is it useful? Can our team build it in the time we have? Does it depend on anything we cannot access?

A good project definition has four parts:

Problem statement: who has the problem, what the problem is, and why it matters (two to four sentences, no solution words).

Objectives: what the system must achieve. Make them specific and measurable.

Scope: what is in and what is explicitly out. The “out” list protects the team from scope creep.

Stakeholders: anyone affected by the system or with a legitimate interest in it (Sommerville, p. 103). Do not stop at “users”. Include administrators, managers, IT staff and regulators.

- What are requirements? User and system requirements

Two levels of description:

- User requirements are high-level statements, in natural language and diagrams, of the services users expect and the constraints on them. Their readers are managers and end users.

- System requirements are more detailed descriptions of what the system must do. Their readers are developers, architects and testers.

In this practical, the user story is the user-level statement, and the acceptance criteria add the system-level detail that makes it testable.

- Functional and non-functional requirements

- Functional requirements state the services the system should provide, how it reacts to inputs, and how it behaves in particular situations. They can also state what the system should not do.

- Non-functional requirements (NFRs) are constraints on the services or on the development process, such as timing, standards and security. They usually apply to the system as a whole.

Classification of NFRs (Figure 4.3, Sommerville) has three branches:

| Branch | Meaning | Examples |
| --- | --- | --- |
| Product | Runtime behavior of the software | Performance, usability, reliability, security, space |
| Organizational | Policies of the customer or developer | Operational process, development process (language, tools, standards), environment |
| External | Factors outside the system and its development | Regulatory, legislative (e.g. privacy law), ethical |

Note: Goals are not requirements. “The system should be easy to use” cannot be tested. Sommerville’s rewrite (p. 110): medical staff shall be able to use all functions after two hours of training, and experienced users shall make no more than two errors per hour. Whenever possible, write NFRs quantitatively using metrics such as response time, training time, availability and failure rate (Figure 4.5, Sommerville).

- Eliciting requirements

Elicitation is difficult because stakeholders often do not know what they want, use their own jargon, disagree with each other, and are influenced by politics, and because the business environment keeps changing. The elicitation and analysis process has four activities that repeat in a cycle:

- Requirements discovery and understanding

- Classification and organization

- Prioritization and negotiation

- Documentation

The techniques you will practice:

| Technique | What it is | Strength | Weakness |
| --- | --- | --- | --- |
| Interviews (closed, open, or a mix) | Talk to stakeholders about their work | Good overview of tasks and difficulties | Stakeholders rarely give detailed requirements without something to react to. Jargon. Hidden “obvious” knowledge. Weak for organizational and political issues |
| Observation/ethnography | Watching people do their real work | Finds implicit requirements, since people never follow formal processes exactly | Slow. focused on end users. poor for innovation and for organizational or domain requirements |
| Stories and scenarios | Describe a concrete use of the system | Easy for everyone to relate to. A basis for discussion | Not detailed until developed into structured scenarios |

Interview advice from Sommerville: stay open-minded, and do not ask “tell me what you want”. Use a springboard question, a requirements proposal or a prototype so that people can talk in a concrete context. Always combine interviewing with another technique.

Use viewpoints (p. 114, Sommerville) to organize the information: group requirements by stakeholder group (students, staff, administrators and so on).

- User stories and acceptance criteria

In agile methods, there is no separate requirements engineering phase; elicitation is integrated with development. A user story is a scenario of use that a system user might experience. The customer and team write it on a story card, the team breaks it into tasks and estimates them, and the customer prioritizes which stories go into the next release.

Beyond the textbook (industry convention). Most teams write stories in this one-line form:

As a <role>, I want <goal>, so that <benefit>.

A good story passes the INVEST check: Independent, Negotiable, Valuable, Estimable, Small, Testable.

Acceptance criteria say when the story is done. They connect directly to Sommerville’s validation checks (s4.5, Sommerville): requirements must be verifiable, meaning you can write tests that show the delivered system meets them. If you cannot design a test for a requirement, it should be reconsidered. A common format is Given / When / Then:

Given <starting situation>, When <action>, Then <observable result>.

Rules for writing acceptance criteria:

- Each criterion is observable and can pass or fail.

- Include at least one normal path and one exception path. (S4.3.2, Sommerville).

- Use numbers instead of adjectives (“within 2 seconds”, not “quickly”).

- Do not describe the design (no database names or screen layouts).

Wording guidelines (S4.4.1, Sommerville) (apply them to the written requirements and criteria):

- Use one standard format throughout.

- Use “shall” for mandatory and “should” for desirable requirements.

- Highlight the key part of each requirement.

- Avoid jargon and unexplained abbreviations.

- Give a rationale and a source for each requirement, so you know why it exists and whom to ask when it changes.

- Prioritization

When several stakeholders are involved, requirements conflict. In Scrum, the Product Owner prioritizes the backlog and reviews it continuously.

A simple, popular scheme is MoSCoW:

| Label | Meaning | Link to textbook wording |
| --- | --- | --- |
| Must | The project fails without it | Mandatory (“shall”) |
| Should | Important but there is a workaround | Desirable (“should”) |
| Could | Nice to have if time allows | Desirable |
| Won’t (this time) | Agreed as out of scope for now | Recorded so it is not forgotten |

Caution: if more than about 60% of the items are “Must”, the team has not really prioritized.

- Traceability and change

Requirements keep changing because understanding improves and the business environment moves (Figure 4.18, Sommerville). Therefore, plan requirements management from the start:

- Unique identification: every requirement has an ID so it can be cross-referenced.

- Traceability policy: record the relationships between requirements, their sources, and the design.

- Change management: assess the impact and cost of a proposed change using the traceability information (problem analysis, change analysis and costing, change implementation).

- Tool support: for small systems, shared documents and spreadsheets are enough.

- The product backlog

The Scrum product backlog is the to-do list of the team. It can hold features, requirements, user stories and supporting work such as architecture, prototyping or documentation. The Product Owner keeps it prioritized and at an appropriate level of detail. The initial backlog may come from a requirements document or from a list of user stories. Unfinished items return to the backlog. Sprints are never extended.

Part 2: Student worksheet and templates

Each team completes the tasks below and stores the results in docs/requirements/ in the team repository. Add the lecturer as a contributor [username: Ms-Naz]

Task 0: Git catch-up (Teams that already know Git skip it)

The first priority is that every team has a shared repository to commit to by the end of the session. The textbook covers version management in s25.1 (Git, pp. 734 and 739). Week 9 treats workflows in depth.

Key ideas:

- A repository (repo) stores your files and their full history.

- A commit is a saved snapshot with a message explaining the change.

- Local (your computer) and remote (the shared copy, e.g. on GitHub) are separate. You move work between them with push and pull.

- A branch is a separate line of work, so people do not overwrite each other.

Steps

- One team member creates a repository on GitHub named after the project, ticks “Add a README”.

- The owner adds every teammate under Settings → Collaborators (or invites them by username). Everyone accepts the invitation.

- Every member installs Git and sets their identity once:

git config --global user.name "Your Name"

git config --global user.email "you@example.com"

- Every member copies the repository to their computer (clone), using the URL from the green Code button:

git clone <repository-url>

cd <repository-name>

- One member creates the folder for today’s outputs and makes the first commit. Git does not track empty folders, so add a placeholder file:

mkdir -p docs/requirements

echo "P2 requirements" > docs/requirements/README.md

git add .

git commit -m "Add requirements folder"

git push

- The others fetch it with git pull and confirm they can see the folder.

- Practice a branch (everyone, 5 minutes): create a branch, add one line to your own file, push it, and merge it through a pull request on GitHub.

git switch -c add-<yourname>-notes

# edit or create docs/requirements/<yourname>-notes.md

git add .

git commit -m "Add <yourname> notes"

git push -u origin add-<yourname>-notes

On GitHub, press Compare & pull request, then Merge pull request. Afterwards, return to the main branch and update it:

git switch main

git pull

Everyday commands

| Command | What it does |
| --- | --- |
| git status | Shows changed and untracked files; run it often |
| git add <file> or git add . | Selects changes for the next commit |
| git commit -m "message" | Saves the selected changes with a short message |
| git pull | Downloads and merges the latest remote changes |
| git push | Uploads your commits to the remote |
| git switch -c <name> | Creates and moves to a new branch |
| git log --oneline | Lists recent commits |

Rules for this module (to avoid trouble later)

- Always git pull before you start work and before you push.

- Write meaningful commit messages (“Add US-01 acceptance criteria”, not “update”). Part B is marked on Git history and balanced team contributions.

- Different people should edit different files today (e.g. one file per task), so you avoid merge conflicts.

- Never commit passwords or personal data.

If something goes wrong

| Problem | Likely cause and fix |
| --- | --- |
| push is rejected | The remote has newer commits. Run git pull, then git push again |
| “Authentication failed” | Use the GitHub login or a personal access token instead of the account password; ask the teacher |
| Merge conflict message | Two people edited the same lines. Open the file, keep the correct lines, remove the <<<<<<<, ======= and >>>>>>> markers, then git add and git commit. Ask for help the first time |
| Cannot see a teammate’s work | They have not pushed, or you have not pulled |

Tutorials:

https://www.youtube.com/watch?v=mJ-qvsxPHpY

https://www.youtube.com/watch?v=2SgI1kAczfk

https://youtu.be/y-an0v208A0?si=L0pnFJcrPdm7-Bf9

### Task 1: Project definition (15 min)

- Agree on a project title and write the problem statement (2–4 sentences, no solution words).

Solar calculator : helping the engineers to make there work easier and less complicated. Helping them to choose the right amount of panels and batteries.

- Write 3–4 measurable objectives.

A user can enter their details and get a results estimate (system size, cost, yearly savings) in under 30 seconds. At least 90% of test users complete a calculation without help during usability testing.

- Write the scope list: at least 5 items in and at least 3 items out.

- Input of location, roof area, roof direction and tilt, and monthly electricity bill or usage

- Estimate of required panel count and system size (kW)

- Estimate of yearly energy production using local sunlight data

- Results page with a simple chart

- Option to adjust assumptions, such as electricity price and panel efficiency

- Connecting users with installers or booking site visits

- Real-time monitoring of installed panels

- User accounts and saved calculations

- List at least 5 stakeholders and say what each one needs.

Home owner : needs an estimate of how many solar panels and batteries they need.

Solar seller : how much is the cost of his panels and how much panels he could sell.

IT staff: needs an easy to use backend interface to update local electricity tariff rates amount of the sunlight per hour.

Business owner: need the calculation of the sells and the report of how thing are working in his company and how sells are happening and to who.

Local workers: building and installing the solar panels and batteries in a way that it can be lasting for a long period of time.

- Answer the three feasibility questions in one sentence each.

Does the system contribute to the organization’s objectives (is it useful)? Yes, it helps homeowners decide whether solar panels are worth the cost before contacting an installer, which supports our goal of providing quick and trustworthy estimates.

Can it be built within schedule and budget using current technology? Yes, because a web app using standard solar formulas and free tools is achievable by our team in the time we have, as long as we leave out complex features like batteries and user accounts.

Can our team build it in the time we have? Yes, because it is a simple web app that uses basic formulas.

### Task 2: Elicitation plan and role-play (15 min)

- Choose at least two techniques from Part 1. IV and justify the choice for your project.

1-Requirements discovery and understanding

- Documentation

2-Prepare 6–8 interview questions: a mix of closed and open, starting from a springboard question (A springboard question is an opening question that gets the stakeholder talking about real work. Example: “Walk me through the last time you looked for a library seat.” Follow ups then dig into details. Do not use “tell me what you want”.

- (open) Walk me through the last time you thought about getting solar panels, or looked at your electricity bill. What did you do?

- (Open) What was the hardest part of working out whether solar would be worth it?

- (Closed) Do you know roughly how much you pay for electricity each month?

- (Open) What information would you want to see in the results to feel you could trust the estimate?

- (Closed) Would you rather enter your details manually, or just type in your address and let the system find them?

- (Open) Tell me about a time you used an online calculator (for loans, energy, travel, etc.). What did you like or dislike about it?

- (Closed) Would you use this calculator on your phone, your computer, or both?

- Role-play: pair with another team. One team member plays the client from the other team’s project while you interview them for 5 minutes, then swap. Record the new needs you discover.

| Stakeholder | Technique | Questions or observations | Needs discovered |
| --- | --- | --- | --- |

### Task 3: Write user stories and acceptance criteria (20 min)

Recommended minimum: 8 functional stories and 5 non-functional requirements. Use these templates.

Story Template

| Field | Content |
| --- | --- |
| ID | US-xx |
| Story | As a ___, I want ___, so that ___. |
| Acceptance criteria | AC1: Given ___, when ___, then ___. AC2 (exception): Given ___, when ___, then ___. |
| Rationale and source | Why it exists, and which stakeholder asked for it |
| Priority | Must / Should / Could / Won’t |

NFR template: ID, requirement sentence with a number and unit (“shall”/“should”), type, how it will be measured, source.

### Task 4: Classify (included in Task 3, 5 min)

Mark each item as functional or non-functional. For NFRs, add (product, organisational or external). Find at least one pair of requirements that could conflict and note how you would resolve it.

### Task 5: Prioritize, build the backlog and trace (10 min in class, rest in self-study)

- Product Owner proposes MoSCoW priorities; the team challenges them and records the agreed result. Remember the 60% warning.

- Enter all items in the product backlog. Add an estimate in story points, using the sprint-planning practice from week 2.

- Add the backlog to your Scrum board (ordered by priority).

- Complete a traceability table with at least 3 stakeholder needs.

Product Backlog table

| ID | Item | Type | Priority | Estimate (points) | Source |
| --- | --- | --- | --- | --- | --- |

Traceability table

| Stakeholder need | Requirement(s) | Acceptance tests |
| --- | --- | --- |

### Task 6: Peer review and validation (self-study, 20 min)

Swap documents with another team and review it using Sommerville’s five validation checks (S4.5). Write at least five comments.

| Check | Question | Finding |
| --- | --- | --- |
| Validity | Does each requirement reflect a real stakeholder need? |  |
| Consistency | Do any requirements contradict each other? |  |
| Completeness | Is anything obvious missing (roles, errors, constraints)? |  |
| Realism | Can it be built in the time and budget? |  |
| Verifiability | Can a test be written for every requirement? |  |

Then fix the problems found, commit and push to the team repository.